**Next Steps for Development**

**Phase 1: Core Setup (Week 1)**

1. ✅ Set up project structure
2. ✅ Configure database connection
3. ✅ Implement authentication system
4. ✅ Create user management

**Phase 2: Content Management (Week 2)**

1. Implement articles CRUD
2. Implement news management
3. Add economy posts functionality
4. Add finance posts functionality

**Phase 3: Media & Emissions (Week 3)**

1. Implement file upload system
2. Create emissions scheduling
3. Add live streaming integration
4. Implement media library

**Phase 4: Analytics & Features (Week 4)**

1. Implement analytics tracking
2. Add notification system
3. Create admin dashboard APIs
4. Implement search and filtering

**Phase 5: Testing & Deployment (Week 5)**

1. Write unit tests
2. Performance optimization
3. Security hardening
4. Deployment preparation

**📋 Development Checklist**

* Project setup and configuration
* Database models creation
* Authentication system
* User management
* Articles API
* News API
* Economy posts API
* Finance posts API
* Emissions API
* Media upload API
* Analytics API
* Admin dashboard APIs
* Testing
* Documentation
* Deployment